## Slide 1: Meeting minutes ANITA BELGRADE
11-10-2018

## Slide 2: Fabio Barba (ENG): Security Rules
1!: we are supposed to only deliver unclassified info
EU classified info
Everyone may one access after the have been briefed about EUCI;
Note that national regulation applies
This is a responsibility of each partner themselves
Classified into: info that MAY cause damage to the EU, or EU Member states
Classification levels: restricted, confidential, secret to top secret;
Originator principle: responsible for up- or downgrading of classification;

## Slide 3: Fabio Barba (ENG): Security Rules -II
Safeguarding: info stored in a locked container;
Classified docs not read in public;
Classified docs should be transferred under strict conditions (see slides);
DELIVERABLES: follow the format provided on the website (#numbers of pages, classification level, etc.)
THE JADS DELIVERABLE 6.4 falls under the security regime! Implications: use normal email unless you think it involves classified into; submit to SAP in case of doubt;

## Slide 4: WP1: PM
There will be a dissemination event where “Systran” will be present for Anita (we don’t need to be present);
Reference manual and project quality plan have been delivered, cf. d1.1 and d1.3;
IPR plan is under development;
Reviewing task: procedure in place – plan for reviewing is already on the workplace;
Mailings lists: organized for each WP;
IPR plan is ready. Largely defined in the CA. The IPR elaborates and operationalizes this.

## Slide 5: WP5.1: comments
Classifiers:
  (a) 3-dimensional: (i) for types of sources like black markets, forums, blogs and news-groups, and (ii) deep-web, surface web and darknet, (III) technologies such as block-chain and encryption. Risk analysis methods;
  (b) for types of risks
      Impact
      Probability
  Based on the dimensions / risks “cube” we can then develop a risk assessment framework- including some parameterized models (e.g., Parameters such as: geo-cultural aspects of blogging)
Output: risk assessment method